**Meeting Date: Tuesday 11:00AM, 6th of December 2022**

**Attendees:**

Kieran: 11:00

Olly: 11:00

Justas: 11:00

Emma – No show

**Catchup**

* Olly finished the admin and client authentication Sequence Diagrams, as well as, the scorer UI wireframe, but still needs uploading to Teams and GitHub
* Justin finished both client and server image saving Sequence Diagrams
* Kieran finished the ERD, but still needs uploading to GitHub. Kieran is also working together with the other teams to get ethical approval for user testing with the public

**Overview**

We caught up with what everyone has been doing, reviewed the project plan and Trello board and discussed what we must do next. After this, we went through over the tasks that have already been completed. Further discussions were made on admin and client authentication, an issue that is still not entirely resolved. Local-only access to the admin portal was discussed as this would solve various authentication issues. However, this might not be convenient and could create issues later. As an alternative, we discussed the use of a 3rd party authentication system.

The decision to create two products (Android and web-app) was reaffirmed and basic prototypes would be the next stage.

Justas suggested using React with a CSS framework to create the prototypes for the website. This was agreed upon.

**Next Sprint Plans**

* Kieran says he will prepare the power point presentation and start working on the Android prototype
* Justin will start working on the web side of the drawing application prototype and take over Emma’s work which hasn’t been done
* Olly will start working on the scorer (admin) side UI prototype and learn how to use React.