**Meeting Date: Wednesday 4PM, 1st of February 2023**

**Attendees:**

Kieran: 4:00PM

Justin: 4:00PM

Olly: 4:00PM

Emma: 4:00PM

**Catchup**

Kieran: Created a user testing plan and finally got a hold of the client.

Olly: Wasn’t able to get much done because he was ill.

Justin: Justin researched and gathered some information on how to handle authentication and authorization. Also started implementing the image caching/saving functionality on the android app.

**Meeting Overview**

Brought Emma up to speed with the progress of the project. Discussed how we should implement the flow of setting up events and linking images to these events, came up with some possible solutions and will gather feedback from the client before proceeding.

Lastly, we assigned some work to each person for the next week.

**To do until next meeting**

Olly: Olly will proceed working on the drawing functionality of the Android application, implementing colour and brush size selecting.

Emma: Set up the API file structure, scaffold some of the end-points and write some logic ready to configure with the SQL.

Justin: Justin will continue working the Android app image storing functionality and UI.

Kieran: Kieran will conduct some testing with the client, gather some information about the event setting up process and create the SQL entities/database. Kieran also volunteered to do a video of the prototypes for the assignment.