**Meeting Date: Friday 4:00PM, 10th of February 2023**

**Attendees:**

Kieran: 4:00

Justin: 4:00

Emma: No show

Olly: No Show

**Meeting Overview**

Discussed and reviewed what has been done up to date and discussed what to do next.

**Catchup**

* Justin implemented the upload images functionality and a view to see all of the drawings before they are uploaded on the android app with the exception of actually sending the data off to the server because one is not yet created. Also designed the application’s flow and UI as a Figma prototype which will be used to get feedback from the client and refer to during implementation of the app.
* Kieran started working on the SQL implementation and has set up a meeting with the client.

**To do until next meeting**

* Kieran will finish the SQL implementation, meet with the client, showcase the UI designs/prototypes and get some feedback. Also start working on some of the drawing features of the Android app once the SQL is done.
* Justin will implement the starting screen of the Android drawing app and apply styling to previously implemented elements so it matches the design.