**Meeting Date: Monday 11:00AM, 13th of February 2023**

**Attendees:**

Kieran: 11:00

Justin: 11:00

Emma: 11:00

Olly: No Show

**Overview**

Kieran and Justin reviewed the scoring requirements and re-designed the ERD to meet them. We reviewed the work that we have done so far and tidied the backlog up. Lastly, we split up the next bits of work.

**Catchup**

* Kieran: Kieran has analysed and reviewed some documents provided by the client to help us understand the requirements better while starting work on creating the SQL schemas and the database.
* Justin: Justin was working on implementing the complete flow of the android drawing application, from setting up an event to uploading images.
* Emma: Emma started putting the structure of the back-end API together, creating controllers and end-points for different functionality of the API.

**To do until the next meeting**

* Kieran: Kieran will create some wireframes and UI prototypes for the scoring page to confirm the client's needs. He will also start implementing the android drawing functionality.
* Justin: Justin will continue working on the UI and functionality of setting up events, saving and uploading images on the android app. He will also update the project plan.
* Emma: Emma will continue working on the API and take over the SQL implementation as it is easier to do that while implementing the API.