**Meeting Date: Monday 10:30AM, 20th of February 2023**

**Attendees:**

Kieran: No Show

Justin: 10:30

Emma: 10:30

Olly: No Show

**Overview**

We went through the new project plan and discussed it at length. We also discussed the work that was done since the last meeting and assigned new bits of work to each other. Additionally, we discussed how we are going to handle image storing on the server and we decided to use a third-party storage provider which offers a great free tier and should be more than enough for the client’s needs instead of storing the images with the API source code as that could introduce security risks and space issues.

**Catchup**

* Justin: Finished implemented the general flow of the Android drawing application, including the design. Also completely re-planned and re-written the project plan.
* Emma: Set up the skeleton and implemented some end-points of the API and created the entity classes to be used with the database.

**To do until the next meeting**

* Emma: Emma will connect the database and implement some of the end-points — Score drawing, update drawing score, delete drawing score, create event, update event and delete event. She will also touch up the Trello board and make sure it’s up to date with the project plan.
* Justin: Justin will implement some of the end-points on the API as well, specifically, the image storing functionality and set up the third-party service.