**Meeting Date: Monday 10:30AM, 27th of February 2023**

**Attendees:**

Kieran: 10:30

Justin: 10:30

Emma: No Show

Olly: No Show

**Overview**

Discussed the work that was done since the last meeting and Justin went over some of the Android project source code and explained how things work. Lastly, we assigned tasks to each other for the next week.

**Catchup**

* Justin: Implemented the image storing functionality within the API by integrating the cloud image storing service. Justin also created/configured the database and implemented the functionality of each image endpoint — upload, delete, get image, get drawing and update drawing. Lastly, he organised some of the Trello tasks and assigned due dates.
* Kieran: Started creating some basic wireframes for Admin portal UI design, which still need a lot of work.

**To do until the next meeting**

* Kieran: Finish his overdue tasks — implement the drawing functionality in the Android application, create the user testing consent and feedback/questionnaire forms and create the user testing plan.
* Justin: Take over the tasks of designing the Admin portal UI and the implementation of the networking part of image uploading on the Android app, since both of these are overdue.