**Meeting Date: Monday 10:30AM, 13th of March 2023**

**Attendees:**

Kieran: 10:30

Justin: 10:30

Emma: 10:30

Olly: 10:30

**Overview**

Reviewed the work that was done throughout the week. Discussed the feedback received during testing and reviewed the current implementation of the Android drawing functionality, we came up with some changes to the design which tries to incorporate things that the client likes while keeping the design user friendly. Discussed how to approach the implementation of the admin portal — whether to create a web app or a locally hosted application as the client does not want user accounts. This will be clarified with the client and the benefits and drawbacks will be pointed out.

**Catchup**

* Justin: Changed some areas of the admin portal design and came up with some questions for testing with the client. Finished implementing the upload drawing networking functionality and added a name input to the save drawing dialog.
* Kieran: Continued working on the android drawing functionality and conducted user testing with the client where the Aquarium staff tested the application with kids.
* Emma: Fixed a small issue with docker setup, implemented database data exporting and created a read me for the API.
* Olly: Researched how to create unit and instrumentational tests for android applications.

**To do until the next meeting**

* Kieran: Finish the android drawing functionality and all the other overdue tasks – storyboards, testing documents and authentication sequence diagrams.
* Justin: Create read me for the android application, implement the ability to change an event ID in the upload view and re-work the current android drawing view to implement aspects the client likes but also making sure the whole view looks nice.
* Emma: Finish implementing and documenting API endpoints and will write unit tests for the API, at least 80% coverage if possible.
* Olly: Finish implementing unit and instrumentational testing for the android app.