**Meeting Date: Monday 10:30AM, 27th of March 2023**

**Attendees:**

Kieran: 10:30

Justin: 10:30

Emma: 10:30

Olly: No Show

**Overview**

Discussed the authentication/authorization needs of the client and since they don’t want user accounts we decided to make the admin portal a desktop application which they can use locally. We reviewed the work done, reviewed the work to be done on the Trello board and divided some up for next week.

We also discussed how to handle referential integrity when deleting records in the SQL database as well as the assignment deliverables, specifically the report. Ideally, each member should do a quarter of the report.

**Catchup**

* Justin: Updated the project plan and the project’s timeline and nearly finished fully implementing the events view on the admin portal.
* Emma: Finished Android unit testing.
* Kieran: Started working on the report.

**To do until the next meeting**

* Justin: Finish implementing the events view and implement the locations and drawings views on the admin portal. Also, re-structure the web project and split it up into two different projects — web drawing and admin portal — as the admin portal will be running on Electron now.
* Emma: Add project level authentication to the API, write up the API documentation/information in the client handbook and start working on the poster.
* Kieran: Continue working on the report, do some user testing with the admin portal Figma prototype and collaborate with Olly on the Android app unit testing, depending on where he is at.