**Meeting Date: Monday 10:30AM, 6th of March 2023**

**Attendees:**

Kieran: 10:30

Justin: 10:30

Emma: 10:30

Olly: 10:30

**Overview**

Reviewed the work that was done throughout the week. We also reviewed the project’s timeline and the progress so far. We discussed the plans for the next sprint and how we are going to tackle the work that is overdue. Lastly, we tidied up the Trello board and assigned tasks to each other for the week.

**Catchup**

* Justin: Designed the entire Admin portal and started implementing the networking functionality of drawing uploading on the Android App.
* Kieran: Started implementing the drawing view UI on the Android app and the authentication sequence diagrams, but neither is finished yet.
* Emma: Implemented the API’s event and location controllers/endpoints, but the scoring controller/endpoints still needed to be done.

**To do until the next meeting**

* Kieran: Still needs to finish his overdue tasks — finish implementing the drawing functionality in the Android application, create the user testing consent and feedback/questionnaire forms and create the user testing plan and conduct user testing.
* Justin: Finish implementing the network functionality of image uploading and provide appropriate feedback to the user interface. Also adjust some parts of the admin portal design and come up with some questions to be asked by Kieran during testing with the client.
* Emma: Finish implementing the scoring endpoints, fully document the API and all endpoints, create a ReadMe for the API and write a script/program to export data from the database to Excel.
* Olly: Create unit tests for the Android application, try to reach 80% coverage, however, this might take longer than just a week.