**Meeting Date: Tuesday 10:30AM, 22nd of November 2022**

**Attendees:**

Kieran: 10:30

Justin: 10:30

Olly: 10:30

Emma: No show

**Meeting Overview**

We started the meeting by discussing the second client meeting. The client hasn’t really provided any feedback on the initial project plan yet. We discussed one point that came up during the client meeting — the client does not any real form authentication and just allow the admins (scorers) to just sign in by entering their name. We agreed that this is not a great idea as the API and the database would be exposed for everyone to use. This will be discussed with the client during the next meeting.

For the rest of the meeting, we went through the user stories which haven’t been broken down yet and split them up into smaller tasks.

We discussed some of the more complex functionality and delegated the design work between the three of us.

**To do until next meeting**

* Kieran agreed to do the Entity Relation Diagram, storyboards for the initial prototype and continue working on getting Ethical Approval
* Justin will update the Use Case diagram, create Sequence Diagrams for image saving (server and client)
* Olly will create the admin (scorer) app wireframes and create the authentication Sequence Diagrams
* The task of creating a UML diagram to depict the flow of image scoring was assigned to Emma on Trello.