**Meeting Date: Tuesday 11:00AM, 6th of December 2022**

**Attendees:**

Kieran: 11:00

Olly: 11:00

Justin: 11:00

Emma – No show

**Catchup**

* Olly finished the admin and client authentication Sequence Diagrams, as well as, the scorer UI wireframe, but still needs uploading to Teams and GitHub
* Justin finished both client and server image saving Sequence Diagrams
* Kieran finished the ERD, but still needs uploading to GitHub. Kieran is also working together with the other teams to get ethical approval for user testing with the public

**Overview**

We caught up with what everyone has been doing, reviewed the project plan and Trello board and discussed what we must do next.

**Next Sprint Plans**

* Kieran says he will prepare the power point presentation and start working on the Android prototype
* Justin will start working on the web side of the drawing application prototype and take over Emma’s work which hasn’t been done
* Olly will start working on the scorer (admin) side UI prototype