A picture containing text, indoor

Description automatically generated

**National Marine Aquarium**

**Group M Project Proposal**

**National Marine Aquarium**

**Group M Project Proposaljfkdsljfk**

Contents

[Project Vision 5](#_Toc124407308)

[Scope 5](#_Toc124407309)

[Out of Scope 5](#_Toc124407310)

[Development Lifecycle 5](#_Toc124407311)

[Initiation 5](#_Toc124407312)

[Planning 5](#_Toc124407313)

[Implementation 5](#_Toc124407314)

[Testing 5](#_Toc124407315)

[Requirements 6](#_Toc124407316)

[User Stories 6](#_Toc124407317)

[Admin 6](#_Toc124407318)

[Visitors 6](#_Toc124407319)

[Diagrams 7](#_Toc124407320)

[Use Case 7](#_Toc124407321)

[Sprints 7](#_Toc124407322)

[Sprint 1 – (7th Nov – 21st Nov) 7](#_Toc124407323)

[Objectives: 7](#_Toc124407324)

[Output: 7](#_Toc124407325)

[Sprint 2 – (21st Nov - 5th Dec) 8](#_Toc124407326)

[Objectives: 8](#_Toc124407327)

[Output: 8](#_Toc124407328)

[Sprint 3 (5th Dec – 12th Dec / 9th - 16th Jan) 8](#_Toc124407329)

[Output: 8](#_Toc124407330)

[Sprint 4 (16th - 30th Jan) 8](#_Toc124407331)

[Output: 8](#_Toc124407332)

[Implementation Details 8](#_Toc124407333)

[Front-End 8](#_Toc124407334)

[Web Side 9](#_Toc124407335)

[Mobile Side 9](#_Toc124407336)

[Authentication 9](#_Toc124407337)

[Back-End 9](#_Toc124407338)

[Language/Framework 9](#_Toc124407339)

[Database 9](#_Toc124407340)

[Rate Limiting 9](#_Toc124407341)

[Authentication 9](#_Toc124407342)

[Technical Testing 9](#_Toc124407343)

[Integration Testing 9](#_Toc124407344)

[Unit Testing 9](#_Toc124407345)

[Acceptance Testing 9](#_Toc124407346)

[End-to-End Testing 10](#_Toc124407347)

[User Testing 10](#_Toc124407348)

[Risk Management Plan 11](#_Toc124407349)

[Risk Mitigation 11](#_Toc124407350)

[Communication Plan 11](#_Toc124407351)

[Client Communication 11](#_Toc124407352)

[Team Communication 11](#_Toc124407353)

[GitHub Workflow 12](#_Toc124407354)

[Branching 12](#_Toc124407355)

[Merging 12](#_Toc124407356)

[Repository 12](#_Toc124407357)

# Project Vision

An intuitive drawing application which allows users to sketch their perception of what the National Marine Park is. The application will likely be used unsupervised and by people of various ages, therefore, it must have a simple interface and be easy to use.

## Scope

A simple drawing application which works on various devices and input methods (touch, mouse). The application should contain a small selection of brushes (pen, pencil, crayon), colours and brush sizes.

## Out of Scope

Features such as layers, rotating the drawing, colour gradients and a wide range of brushes are out of the scope of this project.

# Development Lifecycle

Throughout the development of this application, the Agile development lifecycle will be followed. Agile is an iterative software development lifecycle which allows the owner and users of the software to be more involved during the development, giving plenty of room for change and ensuring that the software meets the user’s needs. The development lifecycle consists of four phases.

## Initiation

During this phase, initial ideas will be discussed, and research will be carried out. This will include careful consideration of languages, frameworks, libraries as well the overall architecture of the application.

A project plan will be put together containing initial requirements and other information about the project. The requirements will be broken down into user stories.

## Planning

This phase is focused on designing the architecture and interfaces of the application. UML diagrams are created to help visualise the functionality of some of the more complex parts of the application, as well as how users will interact with it.

The user stories are also decomposed into smaller tasks which are added to a sprint backlog. In this case, a Kanban board will be used to store all the tasks in one place.

## Implementation

After the initial planning and design phase, the project will be developed in two-week sprints where the team will work through the sprint backlog and complete the tasks that are the most important at the time. During the whole development lifecycle, the team will attend weekly meetups to discuss the progress, identify any issues, and make sure that the project is running smoothly.

## Testing

During each sprint, functional and technical tests will be carried out to ensure that the project functions properly and meets the specified requirements. For more information on testing find the User Testing and Technical Testing sections below.

The project plan and sprint backlog will also be adjusted as needed to accommodate any changes that have been identified during testing and development.

# Requirements

* The application needs to be accessible from various devices and platforms.
* An interface for viewing and evaluating images stored in a database.
* A database to store the gathered information and a way to access the data from various endpoints.
* The interfaces must be accessible and intuitive.
* The ability to export data to Excel.
* The application must be functional while offline. Data generated offline needs to be stored locally until an internet connection is established.
* A lightweight application that can run on low-end devices.

## User Stories

### Admin

* As an admin I want to easily view images so that I can evaluate and score them on their characteristics.
* As an admin I want to be able to easily export all data to CSV format so that I can view it using Excel.
* As an admin I would like to set up a session with the location of the session
* As an admin I would like to upload pictures at the end of the session


### Visitors

* As a visitor I would like to be able to draw a picture
* As a visitor I would like to be able to submit my drawing
* As a visitor I would like to tag my drawing with my age

## Diagrams

### Use Case

A simple diagram depicting how different users will interact with the system.



# Sprints

## Sprint 1 – (7th Nov – 21st Nov)

### Objectives:

1. Discuss, create, and approve upon a general plan
2. Ensure the plan meets all the criteria provided
3. Highlight key elements that are required and research implementation techniques
4. Discuss the completed plan with the client and make any necessary adjustments
5. Prepare the GitHub repository
   1. Ensure all members have access to, and are confident on how to utilise, Git

### Output:

1. Completed initial project plan
   1. Project vision
   2. User stories
   3. Use case diagrams
   4. Testing plan
   5. Risk management plan
   6. Communication plan

## Sprint 2 – (21st Nov - 5th Dec)

### Objectives:

1. Discuss the feedback received from the client meeting
2. Decompose user stories into smaller tasks and create a sprint backlog
3. Create UI wireframes / design for the project
   1. Create mock-ups (digital or paper)
   2. Carry out user testing
      1. Ensure UI is accessible for all ages
   3. Create functional workflow
4. Using the project plan, discuss and decide upon implantation techniques
5. Model the architecture of the project using UML to provide a functional overview

### Output:

1. Low-fidelity prototype
2. Architecture / Design diagrams
3. Sprint backlog

## Sprint 3 (5th Dec – 12th Dec / 9th - 16th Jan)

1. Discuss client feedback
2. Develop the functionality of the client application
   1. Start developing the UI and core functionality of the client-side application
   2. Receive client feedback and add requested changes into the sprint backlog
3. Preparation for interim submission
   1. Create personal evaluation
   2. Ensure documents in repository are up to date
4. Perform basic testing on the current application

### Output:

1. Drawing application UI
2. Drawing application core functionality

## Sprint 4 (16th - 30th Jan)

1. Discuss client feedback
2. Implement additional data collection such as location and name to client-side application
3. Implement admin portal UI – verify client needs
   1. Image viewing
   2. Image comments
   3. Image ratings

### Output:

1. Basic data collection
2. Admin portal UI

# Implementation Details

## Front-End

After exploring the idea of a Progressive Web App (PWA), we made the decision of not creating one and develop two separate front-end applications, due to PWA performance on older devices.

### Web Side

For the web side of client applications, this includes the scorer (admin) side and the drawing application itself, TypeScript and the React UI library will be used to make development easier and quicker. Additionally, Tailwind will be used to style the user interface.

### Mobile Side

For the mobile drawing application, Java and Android will be used.

## Authentication

There is no real authentication that is necessary for the drawing application itself as there is no need for user authentication. The application will simply need an API key to be able to post data to the back-end API. Further research is needed to implement this.

## Back-End

### Language/Framework

The back-end will be built using C# and the ASP.NET Core 6.0 to ensure long term availability.

### Database

To be decided after discussion with the client.

#### Image Storing

Images themselves will be stored in a file system and the information identifying the image will be stored in the database. Said file system will most likely be on the cloud.

### Rate Limiting

Rate limiting will be implemented to protect the back-end from over posting and cyber attacks.

### Authentication

The back-end API will require two types of authentication methods:

* End-points related to the drawing application, namely the image uploading end-point, will be secured by an API key
* End-points related to the admin dashboard will be secured using credentials. Internally the API will use JWT and refresh tokens to provide the authentication functionality, including sessions.

# Technical Testing

During the development of the application, various parts of the system will be tested using several different testing methodologies.

## Integration Testing

Testing different modules/services together.

## Unit Testing

Use unit testing for some of the more complex functions/components within the application.

## Acceptance Testing

Testing the application to make sure that it meets the requirements.

## End-to-End Testing

Testing the UI of the application to make sure that it functions as expected and is accessible to all users.

# User Testing

Being the nature of this project involves a wide age range and abilities, it is important that regular user testing is carried out across all phases of the project, particularly for the drawing app itself.

Initial testing will be carried out with paper-based prototypes to see how visitors will interact with a user interface compared to that of drawing materials. Testing will also be carried out with existing drawing applications on various touchscreen devices to see what differences there may be to traditional drawing.

Although the majority of user testing will be focused on the drawing application itself, especially in the initial phase of the project, some testing of a user interface for the scoring of the drawings will also be carried out, along with a little testing for the process of setting up and ending a session with the session leaders.

During development, it will also be important to keep the user testing the drawing interface once it is in a usable state. Since it will be used by such a wide range of visitors, the more testing we can do, the more feedback and information we can gather to make an application that is accessible to the widest range of people.

Less frequent testing will be carried out with the scoring interface and the setting up and closing of sessions since the relative interaction complexity with these is much less. After the initial paper prototypes are tested, it is projected that only one or two user testing sessions will be required for these interfaces.

# Risk Management Plan

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Reference | Event | Likelihood | Impact | Risk Exposure |
| R1 | Changes to requirements specification during development | 3 | 4 | 12 |
| R2 | Illness or absence that affects critical activities | 3 | 7 | 21 |
| R3 | Illness or absence that affects non-critical activities | 3 | 3 | 9 |
| R4 | Coding of a module takes longer than expected | 4 | 7 | 28 |
| R5 | Testing reveals errors or issues with design | 5 | 8 | 40 |
| R6 | Misunderstanding of requirements | 2 | 4 | 8 |
| R7 | Change in technologies during development | 1 | 8 | 8 |

## Risk Mitigation

The main risk of the project is usability since the product will be used by a wide range of ages and abilities. For the most efficient mitigation of this, extensive user testing will be carried out during all phases of the project. Initially in the planning phase, existing applications will be used along with paper-based prototypes to research how users interact with different user interfaces and see how they generally interact with drawing on a screen against how they draw on paper to determine the following:

* Is and detail lost with drawing on a screen
* Is there a relative speed difference with drawing on a screen against that of drawing on paper.
* Are there any intuitive things that users may do when drawing on a screen they may need to be implemented.
* Is there anything that users need more instruction on when drawing on a screen.
* Is there anything with drawing on a screen that causes frustration when drawing on a screen.
* Any other factors that may come to light with user testing.

The next biggest risks are absence of team members and any development that may take longer than expected. The best for mitigating these risks would be to add in extra sprints to allow for catch up along with some of the more simple tasks and to revise the project and general house keeping to make sure everything is up to date.

# Communication Plan

## Client Communication

The client will be invited to join the Kanban board and client meetings will be held every two weeks with the client liaison. Meetings will include discussion on the progress of the project. Certain meetings will involve the client being shown prototypes and design documents for feedback.

## Team Communication

Weekly meetings will be held where we will review the progress of the project, discuss any issues or ideas that arise and decide which user stories/tasks should be worked on next.

Minutes and participants will be recorded during each meeting so we can reflect and review what has been said and decided.

## GitHub Workflow

How the project will be version controlled. Build actions will be set up to run for each pull request to make sure the project builds without any issues.

### Branching

Create a new development branch for each sprint.

Each task on Trello will have a unique identifier. Each person should branch out from the development branch of the current sprint and use the identifier as the name.

### Merging

When merging task branches into the development branch, open a new pull request and request the technical lead to review it. Make sure to squash all the commits into one commit with a meaningful name and an additional description if needed.

If the instructions mentioned above are followed, sprint branches will not need to be squashed and can simply be merged. This should make the commit history clear and insightful.

### Repository

<https://github.com/Plymouth-University/comp2003_2022-team-m>